PROJECT MEETING REPORTS

WAITERAPP

**Group Members**

**Project Manager:**

Onur AÇIKELLİ

**Technical Leader:**

Tuncay YILMAZ

**Software Developers:**

Mert Mestanlı

Sefa Yasin Deniz

**Week 1:**

* Firstly, we discussed about problems was encountered in daily life and we have decided a project.
* Similar projects were searched but we can not found any project like ours.
* We have decided general lines of the project and on which platforms it will be usable.
* Task distribution was delayed the next week because of missing person.

**Week 2:**

* Efecan Kanat was fired from the project unanimously because he did not attend any meeting.
* Onur Açıkelli elected as Project Manager and the other task distribution was made.
* We have determined functional and non-functional requirements of the project.

**Week 3:**

* The use situation and activity diagrams were examined and requirements for design were determined.
* Design limits and shapes were decided.
* The database tables have been decided in the project .
* The functions to be used in the database have been determined.

**Week 4:**

* We have physically designed the project by using FlowChart.
* It has been decided that the designs specified in the project should be handy and easy to use for the users.
* The tables in the database were discussed about relationships.
* The functions to be used in the database are specified.

**Week 5:**

* We have determined the backend according to the diagrams.
* We decided which encryption program to use.
* MD5 and other hashing algorithms were discussed.
* It was decided to start on the web backend